BRIDGEIQ

Business Requirements Document

AI-Powered Customer Intelligence & Process Transformation
Apex Solutions B2B SaaS Platform

| Document Version | 1.0 |
| --- | --- |
| Status | Final |
| Date | May 08, 2026 |
| Author | Sai Hemanth — Technical Business Analyst |
| Reviewed By | Product Owner, Engineering Lead, CS Director |
| Confidentiality | Internal Use Only |

1. EXECUTIVE SUMMARY

Apex Solutions, a B2B SaaS company delivering project management software to mid-size enterprises, is experiencing compounding operational challenges that directly threaten revenue retention and growth. An internal analysis of operational data revealed three critical failure areas: a 22% customer churn rate driven by poor onboarding completion and low product engagement, a support backlog with SLA breach rates exceeding 30% for high-priority tickets, and no automated early warning system to identify at-risk customers before they churn.

This Business Requirements Document defines the scope, objectives, functional requirements, and success criteria for BridgeIQ — an AI-powered customer intelligence and process transformation platform. BridgeIQ integrates structured data analytics, AI-driven customer feedback analysis, and automated early warning capabilities to reduce churn by 35%, improve onboarding completion rates from 82% to 95%, and reduce average support resolution time by 40% within 12 months of deployment.

2. BUSINESS CONTEXT & PROBLEM STATEMENT

2.1 Company Background

Apex Solutions was founded in 2018 and serves 500+ B2B customers across 10 industries including Healthcare, Finance, Retail, and Manufacturing. The company operates on a subscription model with three plan tiers — Starter ($299-499/mo), Growth ($999-2,499/mo), and Enterprise ($4,999-12,999/mo) — generating a combined Monthly Recurring Revenue (MRR) exceeding $1.2M.

2.2 Problem Statement

Data analysis has identified the following quantified business problems:

Customer Churn: 22% annual churn rate — industry benchmark is 5-7% for B2B SaaS. Churned customers have a measurably lower health score (avg 58.3 vs 82.1 for active) but no automated signal exists to flag them before they cancel.

Onboarding Failure: 18% of customers do not complete onboarding. Incomplete onboarding correlates with a 2.4x higher churn rate. Primary blockers: IT approval delays, data quality issues, and stakeholder unavailability — all manageable with a structured process.

Support Overload: 4,000+ support tickets analyzed show an average resolution time of 28 hours. SLA breach rate for Critical tickets exceeds 35%. Billing and Technical Issue categories account for 48% of all tickets.

No Predictive Intelligence: Customer health scores are computed manually. No automated system exists to aggregate churn signals (low usage, high ticket volume, poor CSAT, incomplete onboarding) into a composite risk score.

Unstructured Feedback: Customer feedback, survey responses, and ticket descriptions are unread at scale. High-value product insights and process failures are buried in unstructured text with no analysis pipeline.

3. PROJECT SCOPE

3.1 In Scope

AI-powered customer health scoring engine with composite risk signal (usage, tickets, onboarding, NPS)

Automated at-risk customer alerting via Slack / email for Customer Success team

Structured onboarding workflow redesign with stage-gated milestones and blocker tracking

Executive analytics dashboard (MRR, churn, onboarding completion, support KPIs)

AI feedback analysis pipeline — NLP-based categorization of support tickets and survey responses

AI requirements generation tool for internal BA / product team use

SQL analytics layer — 10+ standardized queries for business reporting

UAT framework and user acceptance test plan

3.2 Out of Scope

CRM system replacement or migration (integration only)

Native mobile application

Third-party billing system changes

Custom enterprise SSO implementation (Phase 2)

Real-time data streaming infrastructure (Phase 2)

4. STAKEHOLDER ANALYSIS

The following stakeholders have been identified through requirements gathering sessions and impact assessment:

| Stakeholder | Role | Interest | Influence | Engagement Strategy |
| --- | --- | --- | --- | --- |
| VP Customer Success | Project Sponsor | Churn reduction, CS team efficiency | High | Weekly status, co-design sessions |
| Product Manager | Key Decision Maker | Feature roadmap alignment, user story prioritization | High | Sprint planning, backlog grooming |
| Engineering Lead | Technical Authority | System architecture, API integration feasibility | High | Technical review sessions |
| CS Team (6 CSMs) | Primary End User | Usable dashboards, actionable alerts | Medium | User interviews, UAT testing |
| CFO | Financial Approver | ROI, MRR impact, cost justification | High | Executive summary, milestone reviews |
| Support Team Lead | Key User | Ticket workflow, SLA visibility | Medium | Process mapping workshops |
| Data Engineering | Technical Implementer | Data pipeline, SQL schema, data quality | Medium | Design sessions, code reviews |

5. FUNCTIONAL REQUIREMENTS

FR-01: Customer Health Scoring Engine

FR-01.1: System shall compute a composite health score (0-100) for each active customer on a daily basis.

FR-01.2: Health score shall incorporate: product usage frequency, feature breadth, support ticket volume, CSAT score, onboarding completion status, and NPS score.

FR-01.3: Customers with a composite risk score ≥50 shall be flagged as 'At Risk'.

FR-01.4: Risk score thresholds shall be configurable by CS Director without code changes.

FR-02: Automated Early Warning Alerts

FR-02.1: System shall send a Slack notification to the assigned CSM when a customer's risk score increases by ≥15 points within 7 days.

FR-02.2: Alert shall include: customer name, plan, MRR, risk score, top 3 contributing risk factors, and a direct link to the customer dashboard.

FR-02.3: Daily digest email summarizing all at-risk customers shall be sent to CS Manager at 8:00 AM EST.

FR-02.4: Alerts shall not duplicate — a customer triggering multiple conditions within 24 hours shall generate one consolidated alert.

FR-03: Onboarding Workflow Redesign

FR-03.1: System shall provide a digital onboarding checklist with 5 structured stages: Account Setup, Data Migration, User Training, Integration Config, Go-Live.

FR-03.2: Each stage shall have defined completion criteria, assigned owner, and SLA (target completion days).

FR-03.3: Customers stuck in a stage for more than 5 business days shall trigger an automatic escalation to their CSM.

FR-03.4: CS team shall be able to log blockers (drop-down + free text) per stage with timestamped audit trail.

FR-04: Executive Analytics Dashboard

FR-04.1: Dashboard shall display: Active Customers, Total MRR, ARR, Churn Rate, Average Health Score, Open Tickets, Onboarding Completion Rate.

FR-04.2: All KPI cards shall show delta vs. prior period (MoM or QoQ selectable).

FR-04.3: Revenue trend chart shall display monthly net revenue for trailing 24 months.

FR-04.4: Dashboard shall be filterable by: plan type, region, industry, and date range.

FR-04.5: At-risk customer table shall be sortable by risk score, MRR, and last activity date.

FR-05: AI Feedback Analysis Pipeline

FR-05.1: System shall accept unstructured text input (support tickets, survey responses, feedback forms) and return structured analysis.

FR-05.2: Output shall include: sentiment classification, pain point ranking by business impact, root cause categories, and auto-generated user stories.

FR-05.3: User stories generated by AI shall follow Agile format: As a [persona], I want [feature], so that [outcome].

FR-05.4: Users shall be able to download the analysis report as a .txt or .docx file.

6. NON-FUNCTIONAL REQUIREMENTS

| Category | Requirement | Target | Priority |
| --- | --- | --- | --- |
| Performance | Dashboard page load time | < 3 seconds for any page | High |
| Performance | AI analysis response time | < 15 seconds per request | High |
| Availability | Platform uptime SLA | 99.5% monthly uptime | High |
| Security | Data encryption | All data encrypted in transit (TLS 1.3) and at rest (AES-256) | Critical |
| Security | Authentication | SSO / OAuth 2.0 support with MFA enforcement | High |
| Scalability | Customer data volume | Support up to 5,000 customers without performance degradation | Medium |
| Compliance | Data residency | Customer data processed and stored within US/EU regions per contract | High |
| Usability | Onboarding new users | New CS team member productive within 2 hours, no training required | Medium |
| Maintainability | SQL query updates | New KPI reports deployable without engineering involvement | Medium |

7. PROCESS DESIGN — AS-IS VS TO-BE

7.1 AS-IS: Customer Churn Detection Process

CSM manually reviews customer accounts weekly (4+ hours/CSM/week)

Health data pulled from 3 separate spreadsheets — no single source of truth

No standardized risk criteria — entirely dependent on individual CSM judgment

At-risk customers often identified only after cancellation notice received

Escalation path informal — email chains with no SLA or audit trail

Key Pain Points: Manual effort, inconsistent criteria, reactive (not proactive), no visibility for management.

7.2 TO-BE: Automated Customer Intelligence Process

Daily automated health score computation from 6 data signals — zero manual effort

Unified dashboard — single source of truth accessible to all CS stakeholders

Rule-based + AI composite risk scoring with configurable thresholds

Proactive Slack/email alert sent to CSM when risk score crosses threshold

Structured escalation workflow with SLA tracking and audit log

Weekly AI-generated insight report from customer feedback batch processed overnight

Expected Outcomes: 35% churn reduction, 4 hours/week saved per CSM, proactive intervention at scale.

8. ASSUMPTIONS & CONSTRAINTS

8.1 Assumptions

Customer data is available in a centralized SQL-accessible database at project kick-off.

Slack is the primary communication tool for the CS team and integration access will be granted.

Engineering team has capacity to allocate 2 developers for the 3-month build phase.

All stakeholders are available for bi-weekly review sessions throughout the project.

AI API (Anthropic Claude) access and billing is approved by the CFO prior to development start.

8.2 Constraints

Budget cap of $120,000 for Phase 1 (build + deploy). Phase 2 features require separate approval.

All deliverables must be production-ready within 12 weeks of project kick-off.

No changes to the existing billing system infrastructure during Phase 1.

Customer PII must remain within the existing data governance framework — no third-party data sharing.

9. SUCCESS METRICS & KPIS

| Metric | Current Baseline | Target (12 months) | Measurement Method |
| --- | --- | --- | --- |
| Annual Churn Rate | 22% | ≤ 14% | CRM data — monthly cohort analysis |
| Onboarding Completion Rate | 82% | ≥ 95% | Onboarding tracker — stage completion data |
| Avg Support Resolution Time | 28 hours | ≤ 17 hours | Ticketing system — resolved timestamp delta |
| Critical Ticket SLA Breach Rate | 35% | ≤ 10% | Ticketing system — SLA compliance report |
| At-Risk Customer Identification Time | 7-14 days (manual) | < 24 hours (automated) | Risk alert log — timestamp of first alert |
| CSM Manual Health Check Time | 4 hrs/week/CSM | < 30 min/week/CSM | Time tracking survey — quarterly |
| MRR Retained from At-Risk Cohort | Baseline TBD | +$180K ARR protected | Revenue retention report |
| Customer NPS (Active Cohort) | Avg 6.8 | ≥ 8.0 | NPS survey — quarterly |

10. RISK REGISTER

| Risk ID | Risk Description | Probability | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R-01 | AI API rate limits cause latency during peak usage | Medium | High | Implement request queuing + caching layer; fallback to batch processing mode |
| R-02 | Data quality issues in legacy customer records corrupt health scores | High | High | Data validation pipeline at ingestion; null-handling rules defined in BRD appendix |
| R-03 | CS team resistance to adopting new workflow | Medium | Medium | Change management plan; CS team involved in UAT; champions identified early |
| R-04 | Engineering capacity reduced due to competing sprint priorities | Medium | High | Executive sponsor alignment on resource allocation; weekly scope review |
| R-05 | Slack integration approval delayed by IT security review | Low | Medium | Begin IT security review in Week 1; email digest as fallback alert channel |
| R-06 | AI-generated user stories contain inaccurate business context | Medium | Low | All AI outputs reviewed by BA before stakeholder distribution; human-in-loop workflow |

11. APPROVAL & SIGN-OFF

The undersigned confirm that this BRD accurately represents the business requirements for the BridgeIQ project and approve it for development.

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| _________________ | VP Customer Success (Sponsor) | _________________ | ___________ |
| _________________ | Product Manager | _________________ | ___________ |
| _________________ | Engineering Lead | _________________ | ___________ |
| _________________ | CFO | _________________ | ___________ |